## Slide 1
Adding customer address functionality to ‘My Shopping site’

## Slide 2
Problem statement
After the creation of the website, the sponsor decided they wanted to be able to add customer addresses to the site so they could add deliveries to the shopping experience. Currently the site only deals with customers being able to pick up their orders so this will provide an additional revenue stream and allow the company to grow through increasing their customer reach. Success will be shown by increased customer orders over the next 6 months.
Stakeholders
Key stakeholders who will be key to the project being a success are:
Sponsor | Software Engineer
Product Owner | Project Manager
Solution Architect | Business Analyst
Test Manager | Customer User group representative

## Slide 3
Stakeholder responsibilities
Sponsor
The sponsor is the primary financial supporter of the project. Their key responsibilities include providing funding, ensuring the project aligns with organisational goals, and making high-level decisions. In the context of the address functionality project, the sponsor needs to approve budgets, resource allocations, and major project milestones.
Product Owner
The product owner represents the customer's interests and defines the features and functionalities of the address management system. They are responsible for creating and prioritising the product backlog, making decisions about features, and ensuring that the end product meets customer requirements. For this project, the product owner would focus on user interface design, address storage logic, and user experience.
Solution Architect
The solution architect is responsible for designing the technical solution for the address functionality. They create the system architecture, select appropriate technologies, and ensure that the solution aligns with the overall IT strategy. In this project, the solution architect will design the database schema for storing addresses, integration points with the existing system, and security measures to protect user data.
Test Manager
The test manager oversees the testing process, ensuring that the address functionality is thoroughly tested for quality and reliability. They develop the testing strategy, create test cases, coordinate testing efforts, and validate that the system meets the specified requirements. The test manager is essential for identifying and resolving any issues before the feature is released to customers.

## Slide 4
Stakeholder responsibilities (cont)
Business Analyst
Business analysts bridge the gap between business needs and technical solutions. They gather and document requirements, analyse processes, and ensure that the project delivers value to the business. For the address functionality project, business analysts would collaborate with stakeholders to understand address management requirements, document use cases, and validate that the implemented solution aligns with business needs.
Project Manager
The project manager is responsible for overall project planning, coordination, and execution. They create project schedules, allocate resources, track progress, and manage risks. In the context of this project, the project manager ensures that tasks related to address functionality are completed on time, within budget, and according to the defined scope. They facilitate communication among team members and stakeholders, keeping everyone informed about project status and issues.
Customer User Group Representative
The customer user group representative advocates for the end-users of the system. They provide valuable insights into user preferences, pain points, and expectations. Throughout the project, they offer user feedback, participate in user acceptance testing, and ensure that the address management feature aligns with user needs. Their input is crucial for creating a user-friendly and intuitive address management experience.

## Slide 5
Stakeholder Management Plan
Power or influence
Level of Interest
Low
High
Low
High
Sponsor, Product Owner (HH)
Solution Architect (MH)
Test Manager, Customer User Group Rep (MM)
Business Analyst (LH)
Project Manager (MH)

## Slide 6
How a focus group was used to gather the new requirement
In order to ensure the address functionality met the precise needs of our users, we organised a comprehensive focus group session with representatives from our customer user group. During this engaging and interactive session, participants were encouraged to share their experiences, preferences, and challenges related to managing delivery addresses on online shopping platforms.
Through thoughtful discussions and hands-on demonstrations, we gained invaluable insights into their expectations. Participants highlighted specific pain points, such as difficulties in managing multiple addresses, the need for a streamlined process to add and delete addresses, and the importance of setting a default address for seamless transactions.
These insights were meticulously analysed and transformed into clear requirements. The focus group’s input guided the design and development teams, ensuring that the address functionality was intuitive, efficient, and precisely tailored to our users' demands.

## Slide 7
MoSCoW
Mo
S
Co
W
Must-Haves (Must-Have for Initial Release): | Should-Haves (Should-Have Soon After Launch): | Could-Haves (Nice to Have If Resources Permit): | Won't-Haves (Postponed or Not Relevant for Now):
User Profile Creation: Users must be able to create a profile including their primary delivery address during registration. | Address Editing: Allow users to edit existing addresses to update details. | Map Integration: Integrate maps to allow users to pinpoint addresses visually. | International Address Support: Support for international addresses if the platform primarily operates within one country.
Add New Address: Users must have the ability to add multiple addresses for deliveries. | Address Categories: Provide an option for users to categorise addresses (e.g., Home, Work, etc.) for easier selection during checkout. | Delivery Time Preferences: Allow users to set delivery time preferences for each address. | Advanced Geolocation Features: Advanced geolocation services that might not be necessary for the initial phase.
Delete Address: Users must be able to delete addresses they no longer need. | Autocomplete Feature: Implement an autocomplete feature to assist users in entering addresses quickly and accurately. | User Feedback Feature: Include a feedback mechanism for users to rate the delivery experience for each address | Address Sharing: Allowing users to share addresses directly from the platform (consider privacy concerns).
Set Default Address: Users must have the option to set one address as the default for all deliveries. | Address History: Maintain a history of addresses used by the user, making it easier to reuse previous delivery locations. | Multiple Default Addresses: Allow users to set multiple default addresses based on different delivery scenarios (e.g., Home default for evenings, Work default for weekdays). | Offline Address Management: Providing full address functionality offline without an internet connection.
Address Validation: Ensure addresses inputted by users are valid and correctly formatted to prevent errors in deliveries. | User Notifications: Send notifications to users when an address is added, deleted, or set as default. |  | 
Security Measures: Implement robust security protocols to protect user addresses and personal information. |  |  | 

## Slide 8
Requirements
Functional Requirements: | Non-Functional Requirements:
User Profile Management: Users must be able to create a profile containing their name and primary delivery address during registration. Address Management: Users must have the ability to add new delivery addresses, including details such as street address, city and Post code. Users must be able to delete addresses they no longer require. Users must have the option to set one address as the default for all deliveries. The system must validate addresses entered by users to ensure accuracy in deliveries. Users should be able to edit existing addresses to update any details. Users should have the option to categorise addresses (e.g., Home, Work, etc.) for easy selection during checkout. The system should provide an autocomplete feature to assist users in quickly and accurately entering addresses. The system should maintain a history of addresses used by the user, allowing them to easily select from previously used addresses. | Security: Robust security measures must be implemented to protect user addresses and personal information. Usability: The user interface should be intuitive and user-friendly, ensuring a seamless address management experience. The autocomplete feature should provide suggestions in real-time, enhancing user experience. Performance: The system should perform address validation and autocomplete functions swiftly, without causing delays in user interactions. Reliability: The system should reliably store and retrieve user addresses without data loss or errors. Scalability: The address management system should be scalable to handle a growing number of users and addresses as the platform expands. Compatibility: The address functionality should be compatible with various devices and browsers, ensuring a consistent experience for all users.
By categorising requirements into functional and non-functional aspects, the development team can prioritise tasks and allocate resources effectively. Functional requirements focus on what the system should do, while non-functional requirements define how well the system performs its functions and the quality of the user experience.

## Slide 9
Design Wireframe
User Account
Add address
View orders
View payments
Add new address
Name:
Street name:
City:
Post code:
Add address
Cancel
Click (1)
View addresses
Name:
Street Name:
City:
Post code
Default/remove/edit
Name:
Street Name:
City:
Post code
Default/remove/edit
Name:
Street Name:
City:
Post code
Default/remove/edit
Name:
Street Name:
City:
Post code
Default/remove/edit
(1) User clicks ‘Add Address’ button -> ‘Add new address’ screen appears
Click (2)
User can then:
add a new address or cancel
(2) User clicks ‘View address’ button -> ‘Your addresses
’ screen appears
Your addresses
User can then:
Make an address their default or remove the address or edit
Edit address
Name:
Street name:
City:
Post code:
Save changes
Cancel
Click (3)
(3) User clicks ‘edit’ button -> ‘Edit addresses
’ screen appears
User can then:
Amend address and save or cancel

## Slide 10
Dependencies
Software Dependencies: | Hardware Dependencies:
Database Management System (DBMS): The address data needs to be stored in a database. The choice of DBMS (e.g., MySQL, PostgreSQL, MongoDB) will be a significant software dependency. Programming Languages and Frameworks: The development team will depend on specific programming languages (e.g., Python, JavaScript) to build the frontend and backend components of the address management system. CSS front end toolkits such as Bootstrap may be utilised. Web Servers: Web servers are required to host the shopping site and serve web pages to users. APIs and Integrations: Integration with external services (e.g., mapping APIs for address validation) might be necessary, depending on the functionality requirements. Security Software: Security tools and software (e.g., SSL certificates, firewalls) are essential to ensure data encryption, secure communication, and protection against cyber threats. Development Tools: Integrated Development Environments (IDEs), version control systems (e.g., Git), and collaboration tools are necessary for efficient development and teamwork. | Servers: Physical servers or cloud-based servers (e.g., AWS, Azure) are needed to host the shopping site, databases, and related services. Devices for Testing: Various devices (e.g., computers, smartphones, tablets) are required for testing the shopping site to ensure compatibility and responsiveness across different platforms and screen sizes. Backup and Redundancy Systems: Backup solutions (e.g., regular data backups, RAID configurations) and redundancy systems are crucial to prevent data loss and ensure high availability of the application. Power Supply and Cooling Systems: Uninterruptible power supplies (UPS) and cooling systems are necessary to maintain server uptime and prevent overheating, especially for on-premise hardware setups.

## Slide 11
Development Approaches
Waterfall Development: | Agile Development: | DevOps:
Description: Waterfall is a linear and sequential approach, where each phase must be completed before the next one begins. It's highly structured, with a clear list of requirements and a well-defined testing phase at the end. Advantages: It's easy to manage due to its rigid structure, and documentation is thorough. It's suitable for projects with clearly defined requirements. Disadvantages: Less flexibility for changes once the project is underway. If requirements change, it can be challenging to go back to previous stages. | Description: Agile is an iterative and incremental approach. It focuses on collaboration, customer feedback, and small, rapid releases. It allows for changes and adjustments throughout the development process. Advantages: Highly adaptable to changes, promotes customer feedback, and encourages collaboration within development teams. Disadvantages: Requires active customer involvement and may be challenging for teams without strong communication and collaboration skills. | Description: DevOps is not just a development methodology but a culture that combines development and IT operations. It emphasises collaboration and communication between software developers and IT professionals. Advantages: Enhances collaboration, accelerates development and deployment processes, and improves the overall quality of software. Disadvantages: Requires a significant cultural shift within organisations, and implementing DevOps practices may require changes in existing workflows and procedures.
Suggested Approach: Agile Development
Flexibility: Agile allows for flexibility and adaptation. In a project where user requirements can evolve and change, Agile's iterative nature accommodates these changes without disrupting the entire development process. Customer Involvement: Agile encourages continuous customer feedback. In the context of an address management feature, this is crucial. Customers' preferences and needs can be integrated quickly, ensuring the final product aligns closely with user expectations. Iterative Progress: Agile allows the development team to deliver incremental improvements. This means that even before the entire functionality is complete, parts of it can be made available for user testing and feedback, enhancing user satisfaction. Collaboration: Agile fosters collaboration among team members and stakeholders. In a project that involves multiple aspects like user interface, database management, and security, this collaborative approach ensures that all elements work cohesively. Rapid Delivery: Agile promotes rapid and continuous delivery of a functional product. This aligns well with the market demands, enabling the shopping site to offer new features swiftly and stay competitive. By adopting Agile development, the team can respond effectively to changing requirements, involve users throughout the process, and deliver a robust and user-friendly address functionality for the shopping site.

## Slide 12
Development Process & User Stories
1 - Project Initialisation: Task: Set up the project environment, version control, and collaboration tools. User Story: As a developer, I want a version-controlled project environment to collaborate efficiently with my team members. | 6 - Address Validation and Autocomplete: Task: Integrate address validation services and develop an autocomplete feature for address entry. User Stories: As a user, I want the system to validate the addresses I enter to avoid errors in my deliveries. As a user, I want the system to suggest addresses in real-time as I type to speed up the address entry process.
2 - User Profile Management: Task: Develop user registration and login functionality, including user profile creation. User Story: As a user, I want to create a profile with my name, and primary delivery address so that I can save multiple delivery addresses. | 7 - Address History and User Notifications: Task: Implement address history functionality and user notifications for address-related activities. User Stories: As a user, I want to view a history of addresses I have used for my deliveries. As a user, I want to receive notifications when an address is added, deleted, or set as default.
3 - Address Addition and Deletion: Task: Implement the ability to add new delivery addresses and delete existing ones. User Stories: As a user, I want to add a new address with details such as street, city and postcode. As a user, I want to delete an address I no longer need. | 8 - Integration and Testing: Task: Integrate the address functionality into the shopping site, conduct thorough testing, and resolve any issues identified. User Story: As a developer, I want to ensure the address functionality integrates seamlessly with the shopping site and is thoroughly tested for reliability.
4 - Default Address Setting: Task: Enable users to set one address as the default for all deliveries. User Story: As a user, I want to set one of my addresses as the default for all my deliveries so that I don’t have to select it every time. | 9 - Documentation and User Guides: Task: Prepare user documentation and guides explaining how to use the address functionality. User Story: As a user, I want access to clear and concise guides on how to add, edit, and manage my delivery addresses effectively.
5 - Address Editing and Categorisation: Task: Implement the functionality to edit existing addresses and categorise addresses (e.g., Home, Work). User Stories: As a user, I want to edit my existing addresses to update any details. As a user, I want to categorise my addresses for easy selection during checkout (e.g., Home, Work). | 10 - Deployment and User Acceptance Testing: Task: Deploy the updated shopping site with the new address functionality and conduct user acceptance testing. User Story: As a user, I want to experience the new address functionality on the live site and provide feedback if any issues are encountered.

## Slide 13
Estimation using ‘story points’
1 - Project Initialisation: Story Points: 1 Explanation: Setting up the project environment and tools is a relatively straightforward task with minimal complexity. | 6 - Address Validation and Autocomplete: Story Points: 6 Explanation: Integrating address validation services and implementing real-time autocomplete functionality involve handling external APIs and asynchronous tasks, making it complex.
2 - User Profile Management: Story Points: 3 Explanation: User registration and profile creation involve handling sensitive user data and authentication, making it moderately complex. | 7 - Address History and User Notifications: Story Points: 3 Explanation: Address history is moderately complex as it involves retrieving and displaying data. User notifications require event handling but are relatively straightforward.
3 - Address Addition and Deletion: Story Points: 5 Explanation: Adding and deleting addresses require validation and database operations, making it moderately complex due to potential edge cases. | 8 - Integration and Testing: Story Points: 5 Explanation: Integrating the address functionality into the shopping site and conducting comprehensive testing involve coordination and can be moderately complex due to potential integration issues.
4 - Default Address Setting: Story Points: 2 Explanation: Setting a default address involves a simple flag update in the database, making it relatively straightforward. | 9 - Documentation and User Guides: Story Points: 2 Explanation: Creating user documentation is essential but relatively simple compared to the development tasks.
5 - Address Editing and Categorisation: Story Points: 4 Explanation: Address editing involves validation and updating existing records, while categorisation requires additional logic, making it moderately complex. | 10 - Deployment and User Acceptance Testing: Story Points: 4 Explanation: Deploying the updated site and conducting user acceptance testing involve coordination, potential rollback plans, and validation of user feedback, making it moderately complex.

## Slide 14
Project Plan

## Slide 15
Testing
Introduction
Software: Address lookup
Purpose: The purpose of these test cases is to thoroughly assess the functionality and accuracy of the Address Lookup functionality. The focus of this testing effort is to validate the functionality capability to manage user profiles and address entries effectively.
Scope: This testing initiative is concentrated on the Address Lookup App's features related to user profile management and address entry. The scope includes testing the creation of user profiles, addition and deletion of delivery addresses, setting default addresses, address validation, address categorization, and the autocomplete feature.
Objectives
The testing aims to confirm that users can create, edit, categorise, and delete delivery addresses. Additionally, the evaluation includes the verification of the functionalities ability to validate user-entered addresses, provide autocomplete suggestions, and maintain a history of addresses for user convenience.
Testing Strategy
Tests will be carried out using Selenium with testing on Windows, Mac, iOS and Android
Test Environment
Windows 10 and 11, iOS 13, 14, 15, 16 & 17 Android 11, 12, 13, 14 & 15
Calculator App version 3.17
Resource Allocation
Testers: Donald the defect detective, Glenda the Glitch Guru and Rita Regression
Devices: Windows PC, iPhone, Android Phone
Risks and Contingencies
Risk 1: Unforeseen Changes in Requirements
Contingency: Establish clear communication channels with stakeholders and development teams. Regularly conduct requirement review meetings to stay updated on any changes. If requirements change during testing, conduct impact analysis to assess the changes' effect on the existing test cases. Prioritise and update the test cases accordingly. Ensure that the entire team, including developers and testers, is promptly informed of any modifications in requirements to maintain alignment throughout the testing process.
Risk 2: Limited or Unreliable Test Data
Contingency: Ensure that sensitive information is anonymised or masked to comply with data protection regulations. Establish data management protocols to maintain the integrity and availability of test data throughout the testing process. In cases where real data cannot be used, create comprehensive synthetic test data sets that cover a wide range of scenarios to thoroughly test the application's functionality and performance.

## Slide 16
Testing
Test Schedule
Testing will begin on Monday 13th November and is due to finish on Friday 17th November
Exit Criteria
Test Coverage: 100% of tests run successfully
Rationale: Adequate test coverage ensures that a significant portion of the code has been exercised during testing, reducing the likelihood of undetected defects in untested areas.
Defect Closure Rate: Ensure that a predefined percentage (e.g., 95%) of critical and high-priority defects identified during testing have been resolved and verified.
Rationale: Closing critical and high-priority defects is crucial to ensuring that the most severe issues have been addressed, making the application more stable and reliable for end-users.
Test Cases